AASHTO Domestic Scan Proposal Form

Proposal Contact Information Name: Ned Parrish Title: Research Program Manager Address: Idaho Transportation Department P.O. Box 7129 Boise, ID 83707-1129 E-mail: ned.parrish@itd.idaho.gov Telephone number: (208) 334-8296 Date of submission: November 12, 2010

Title of Proposed Scan Best Practices in Forecasting Cash Flow on Construction Projects

Problem Statement (What topic is to be examined? What drives the need for the scan? Why now?) In these economically challenging times, transportation departments find themselves facing budget cutbacks at the same time as infrastructure needs are expanding throughout the country. Existing facilities are approaching the end of their expecting lifespan and congestion is increasing, creating demand for new and improved transportation facilities. At the same time, finances have become more difficult to obtain and transportation departments are expected to do more with less. In an effort to do this most effectively and efficiently, cash flows need to be accurately predicted enabling transportation departments to meet their financial obligations and to make sure that funds that could be used for construction are not sitting idle. This involves not only the construction phase, but also the design and development phases of projects of all magnitudes. Much attention has been given to major ($100 million or more) projects, but projects of all sizes should be considered. And being able to forecast the cash flows for each can maximize the work that can be done with each department’s construction budget. This increase in efficiency would be of benefits to the agency, to the taxpayer, and to the traveling public.

Scan Scope (What specific subject areas are to be examined? Which cities and states might be visited? Which agencies/organizations (including specific departments or types of staff if applicable)? The scope would include methods of forecasting cash flows for individual projects, including the design and development phases. These cash flow forecasts for individual projects would then be rolled up to program level. This could include methods that work, methods that work well, methods that have been tried and failed, and other lessons learned in developing methods of forecasting cash flows. Candidates to visit may include Florida DOT, Texas DOT, North Carolina DOT, and Arizona DOT as referenced in the AASHTO TRB report of 2008, “Effective Program Delivery in a Constrained Fiscal Environment.”

Scan Objectives (What key information is to be gained? What information is to be shared after the scan? Who would the audience be for this information?) Identification of best practices in cash forecasting on both a macro and a micro scale would be shared to enable our nation to make the best use of its state and federal tax dollars. Interested parties may include members of the design and development, financial management, engineering, and management teams in state departments of transportation.

Benefits Expected (Including potential impacts on current technology or procedures) Benefits would include a more efficient use of tax dollars, an improved transportation infrastructure, and a more robust financial management system.