AASHTO Domestic Scan Proposal Form

Proposal Contact Information Name: Rick Collins Title: Director, Research & Technology Implementation Agency/AASHTO Committee: RAC Address: TxDOT, P.O. Box 5080, Austin, Tx 78763-5080 E-mail: rick.collins@txdot.gov Telephone number: 512-416-4731 Date of submission:

Title of Proposed Scan Managing Project Schedules

Problem Statement (What topic is to be examined? What drives the need for the scan? Why now?) DOT leaders face an increasing clamor to rapidly deliver key individual as well as system-wide projects - inception to ribbon cutting. Given constrained funding and dramatic increases in the process details that must be addressed to satisfy applicable federal and state laws and regulations, keeping even the most important efforts on schedule is a daunting task. And both the policy leadership and the citizenry expect to easily and interactively see the details of, and be able to track progress on, these efforts.

Scan Scope (What specific subject areas are to be examined? Which cities and states might be visited? Which agencies/organizations (including specific departments or types of staff if applicable)? The scope may include: - Lessons learned in successfully executing schedules for major efforts from inception to ribbon cutting; - Methods to ensure parallel, timely progress through all legal / regulatory silos (i.e. Linking Planning & NEPA, ROW, state & MPO planning & funding process, contracting, etc); - Using “Champions;” - Successful continuous outreach techniques; - Innovative scheduling tools and processes, to include those used in part for outreach; and - How success is measured. Washington, Missouri, New York, North Carolina, Florida, California, Montana. Look, too, at other major infrastructure providers.

Scan Objectives (What key information is to be gained? What information is to be shared after the scan? Who would the audience be for this information?) Identification of best practices, tools and processes for use by a range of State DOT leaders, district, and area leaders / engineers.

Benefits Expected (Including potential impacts on current technology or procedures) - Faster, smoother development and execution of significant individual and system-wide projects; - Better collaboration with policy leaders; - Fostering citizen understanding and support; and - Team building with the federal & state agencies key to the transportation process.