## NCHRP 20-7

## Proposed Research Needs Statement

## Highway Subcommittee on Bridges and Structures, T-9

## Bruce Johnson

## October 26, 2012

# TITLE

Implementation of Uniform Service Life Design for Bridges and Structures

BACKGROUND / NEEDS STATEMENT

The Highway Subcommittee on Bridges and Structures (HSCOBS) of the American Association of State Highway and Transportation Officials (AASHTO) maintains the Load and Resistance Factor Design (LRFD) Specifications for Bridges as part of its responsibility to design and manage the nation’s highway infrastructure. The LRFD Specifications contain requirements for strength design and some serviceability checks.  However, there are no comprehensive guidelines for design for service life.

A research project has just been completed by the Strategic Highway Research Program 2 (SHRP2) titled, R-19A, or “Bridges for 100 Year Service Life”.  That effort lays the groundwork for establishing recommendations for extending service life, and could be useful in developing a process for assuring uniform service life of various bridge components and elements.  However, there are some elements of a comprehensive process for service life design that were not included in the SHRP2 project, such as a computerized tool for comparing life cycle costs of life extending materials and detailing practices, life extension technologies for post-tensioned concrete structures, nationally recognized life cycle cost parameters for the three major environmental categories, severely corrosive (coastal), moderately corrosive (deicing applications), or mild (dry areas).

RESEARCH OBJECTIVE

The research objective is to implement the SHRP2 Service Life Design Guide into AASHTO by developing implementing guidance for uniform service life design for bridges and structures.

# WORK TASKS

Tasks anticipated in this project include the following:

- Computerized Tool for Bridge Life Cycle Cost Analysis.  The tool would allow analysis of the fault trees for various bridge components and assess short term and long term costs for tradeoff comparison and decision making for service life design.

- Workshop Organization.  A workshop of state DOT’s would be organized to define climatic zones, determine nationally adopted parameters for life cycle cost analysis and collect data on service life of various bridge elements and materials within those climate zones.

- Demonstration Design Guides.  The guidance developed will be demonstrated by preparing detailed state specific specifications for 3 states, one in each of the climatic zones.

- Development of Final Recommended AASHTO Manual.  After the workshop and state-specific guidance is completed, the contractor will finalize recommended design methods and tools for formal review and adoption by the entire Subcommittee.

# URGENCY

As part of HSCOBS commitment to maintaining and improving the condition of bridges and structures, there is a need to develop recommended procedures to move toward investments that extend service life and allow design and construction of structures that achieve a more uniform service life.

### FUNDING REQUESTED AND TIME REQUIRED

It is estimated that this research will take 12 months to complete and will require $100,000.

### CONTACT PERSON

Bruce Johnson

State Bridge Engineer

Oregon Department of Transportation

4040 Fairview Industrial Dr. SE, MS#4

Salem, OR 97302

(503) 986-3344

Bruce.V.Johnson@odot.state.or.us