## NCHRP 20-7

## Proposed Research Needs Statement

## AASHTO Subcommittee on Bridges and Structures, T-3 & T-14

Richard Pratt, Chair, T-3 Seismic Design

Gregory Perfetti, Chair, T-14 Structural Steel Design

## April 27, 2012

# TITLE

Ductile Cross Frame Provisions for Seismic Design of Steel Bridge Superstructures

BACKGROUND / NEEDS STATEMENT

Properly designed and detailed, cross frames of steel bridge superstructures that behave in a ductile manner can be effective in reducing the transmittal of seismic forces and limiting damage during earthquakes.  A review of current specification language in the LRFD Bridge Design Specifications and the Guide Specifications for LRFD Seismic Bridge Design is needed in light of recent specification changes and continuing research on the subject.

RESEARCH OBJECTIVE

To develop new, or revised, ductile cross frame provisions for the Guide Specifications for LRFD Seismic Bridge Design and the LRFD Bridge Design Specifications for consideration by the AASHTO Subcommittee on Bridges and Structures.

# WORK TASKS

Tasks anticipated in this project include the following:

- Review of current Specification/Guide Specification language to identify any inconsistencies or conflicting language

- Review of literature and recent research, such as ongoing efforts at the University of Nevada, Reno

- Development of new, or revised, Specification/Guide Specification language for consideration by the AASHTO Subcommittee on Bridges and Structures

# URGENCY

Further improvements to current, substantially comprehensive seismic design practices are needed to enhance structure response during earthquakes and fully realize the effectiveness of steel bridge superstructures.

### FUNDING REQUESTED AND TIME REQUIRED

It is estimated that this research will take 9 months to complete and will require $75,000.

### CONTACT PERSONS

Gregory Perfetti, PE

State Structures Engineer

North Carolina Department of Transportation

1581 Mail Service Center

Raleigh, NC	27699-1581

919-707-6400, 919250-4082 Fax

gperfetti@ncdot.gov

Richard Pratt, PE

Chief Bridge Engineer

Alaska Department of Transportation and Public Facilities

P.O. Box 112500

Juneau, AK  99811-2500

(907) 465-8890, (907) 465-6947 Fax

richard.pratt@alaska.gov