## NCHRP 20-7

## Proposed Research Needs Statement

## AASHTO Committee on Maintenance

George H. Conner, PE

## April 6, 2018

# TITLE

Effects of Autonomous Vehicle Technology on Department of Transportation (DOT) Equipment Fleets

BACKGROUND / NEEDS STATEMENT

Autonomous vehicles from level 2 (driver assistance) to level 5 (full automation) will have an increasing impact on the DOT infrastructure.  State DOTs are already increasing the width of highway striping; however, in the future there may be no striping, signs, guard rail, or there may be new types of striping, signs, etc.  New or revised construction and maintenance activities will cause required and unknown changes to DOT vehicles and equipment.  These changes need to be identified early in order to adapt to upcoming infrastructure changes.  One example may be that the DOT maintenance vehicles and equipment may need to communicate (be connected) to other vehicles in the right of way.

RESEARCH OBJECTIVE

Determine what affect autonomous and connected vehicles will have on DOT maintenance vehicles and equipment based on changes to the infrastructure in both the short-term and long-term.  Also determine what new or modified tasks the vehicles and equipment will need to perform and how and what they need to communicate to the autonomous/connected system.

# WORK TASKS

Tasks anticipated in this project include the following:

- Task 1  Collect and review domestic and foreign literature, research findings, and information relative to affects autonomous and connected vehicles on DOT maintenance vehicles and equipment based on changes to the infrastructure and other pertinent factors in both the short-term and long-term.  This information may be obtained from published and unpublished reports, and contacts with transportation agencies, vehicle manufactures and other public and private organizations.

- Task 2  Hold a workshop with DOT maintenance and equipment representatives, autonomous technology experts, and vehicle and equipment manufacturers.

- Task 3  Evaluate the information gathered in Task 1 and 2 and identify what changes will be needed in DOT maintenance vehicles and equipment based on changes to the infrastructure and other pertinent factors and how those needed changes should be addressed in both the short-term and long-term.

- Task 4  Prepare a report that documents the research conducted in Tasks 1 through 3 and provides guidance and makes recommendations to DOT equipment managers on how to adapt DOT maintenance vehicles related to autonomous vehicle technology.

# URGENCY / POTENTIAL PAYOFF

(Optional.  If used, provide a statement of why the research is timely or needs to be completed within the time period specified below.)

The anticipated changes to the DOT infrastructure will have an unknown effect on the vehicles and equipment that maintain that infrastructure.  If adaptation of new and existing DOT maintenance vehicles and equipment is delayed there would a negative effect on the level of service and the cost effectiveness of the DOT maintenance vehicles and equipment.

The findings and recommendations of this study are expected to aid DOT maintenance vehicles and equipment to prepare for adaption to new or modified tasks as quickly as needed.

### FUNDING REQUESTED AND TIME REQUIRED

It is estimated that this research will take 12 months to complete and will require $99,000.

### CONTACT PERSON

Lisa Kunzman

California Department of Transportation

Division of Equipment

P.O. Box 160048, M.S #3

Sacramento, CA  95816

Phone:  (916) 227-9705,

Fax:  (916) 227-9649

E-mail:  Lisa Kunzman@dot.ca.gov

John White

South Carolina Department of Transportation

Supply and Equipment Office

P.O. Box 191

Columbia, SC  29202-0191

Phone:  (803) 737-6675

Fax:

E-mail:  whitejf@scdot.org

John C. Hildreth, Ph.D.

University North Carolina Charlotte

Engineering Technology and Construction Management

9201 University City Blvd.

Charlotte, NC  28223

Phone:  704-687-5040

Fax: 704-687-6577

E-mail:  John.Hildreth@uncc.edu