## NCHRP 20-7

## Proposed Research Needs Statement

AASHTO Subcommittee on Bridges and Structures

Chair, Gregg Fredrick, Wyoming Department of Transportation

## October 2013

# TITLE

Guidelines for Reliable Fit-Up of Steel I-Girder Bridges

BACKGROUND / NEEDS STATEMENT

Steel I-girder bridges are a premier option for utilization on complex curved and/or skewed alignments.  However, current practices for detailing the fit-up of cross-frames, combined with challenging attributes of the framing arrangements and erection procedures, often result in problems both during construction and while in service:

- Girders and cross frames that are difficult to fit-up during erection and require unplanned contractor operations such as force fitting of connections, field drilling or field welding;

- Erected girders with webs that are significantly out of plumb which render their utilization uncertain without further evaluation;

- Locked in stresses (in cross frames and/or girders) that were not accounted for in design which may affect safe load carrying capacity;

- Bearings rotated beyond tolerable design limits.

In certain instances, these problems have resulted in construction delays, unnecessary rework, cost and schedule overruns, disputes and litigation.  These issues can be avoided by developing a better understanding of the ways in which the framing arrangements, cross-frame detailing practices and erection procedures affect fit-up during steel erection. Specific, focused analytical studies need to be performed to achieve this goal.

RESEARCH OBJECTIVE

The objective of this research is to develop design and detailing guidelines to ensure reliable    fit-up of curved and/or skewed steel I-girder bridges.  These guidelines will provide a clear understanding of the implications of various framing arrangements, fit-up conditions for detailing, and erection procedures on the resulting constructed geometry, ease of fit-up during erection, and locked-in stresses in the cross-frames and/or girders.

# WORK TASKS

Tasks anticipated in this project include the following:

- Select approximately 25 base steel I-girder bridge designs (including erection schemes) from the recent NCHRP 12-79 project studies, considering:

  - Simple spans with a small, intermediate and large bridge width-to-span ratio.

  - Two-span continuous bridges with small, intermediate and large width-to-span ratios.

  - Three-span continuous bridges with small, intermediate and large width-to-span ratios.

  - Various span lengths in the above designs, including minimum, intermediate and maximum span lengths of 150, 225 and 300 ft. for simple spans and 150, 250 and 350 ft for continuous spans.

  - Various degrees of support skew and horizontal curvature for the above base designs, satisfying AASHTO LRFD design criteria.

- Vary the framing arrangements for the above designs including the offset of the first intermediate cross-frames from the bearing lines, removal of “problem” or “nuisance stiffness” cross-frames, stagger of the cross-frames within regions adjacent to skewed bearing lines, and use of lean-on cross-frames in simple and continuous-span bridges, and the use of skewed bearing line cross-frames versus leaving these cross-frames out and using only perpendicular intermediate cross-frames at interior bearing lines in continuous-span bridges.

- Vary the types of cross-frame detailing (i.e., detailing for No Load Fit, Steel Dead Load Fit, and/or Total Dead Load Fit) utilized with the above designs.

- Conduct 3D FE structural analyses of the final dead load configurations as well as the erection sequences, focusing particularly on cases where fit-up problems may exist. Collect, synthesize and analyze the data from these studies to quantify the influence of the various parameters on fit-up.

- Refine existing guidelines and develop new guidelines to ensure reliable fit-up of curved and/or skewed steel girder bridges.

- Identify best practices related to inspection to ensure erected geometry meets specified fit condition.

# URGENCY

Owners, Designers, Contractors, Steel Erectors and Construction Inspectors will have the information they need to make better informed decisions regarding the specification, evaluation, and delivery of curved and skewed steel bridges that are constructible and perform as intended.  Focused analytical studies are needed to develop these required guidelines.

### FUNDING REQUESTED AND TIME REQUIRED

It is estimated that this research will take 12 months to complete and will require $100,000.

### CONTACT PERSON

Gregory R. Perfetti, P.E.
Chair, T-14 Technical Committee for Steel Design

State Structures Management Engineer
NCDOT Division of Highways
1581 Mail Service Center
Raleigh, NC 27699-1581
Phone: (919) 707-6400
E-mail: gperfetti@ncdot.gov

ENDORSEMENT

Jeff Carpenter, P.E.

Vice Chair, Subcommittee on Construction- Technical Committee on Research Section

State Construction Engineer

Washington State DOT

310 Maple Park Ave, SE

Olympia, WA 98504

Phone: 360-705-7821

E-mail: carpenj@wsdot.wa.gov