AASHTO STANDING COMMITTEE ON RESEARCH

AMERICAN ASSOCIATION OF STATE HIGHWAY AND TRANSPORTATION OFFICIALS

I. PROBLEM NUMBER

To be assigned by NCHRP staff.

II. PROBLEM TITLE

Quantifying the Costs and Benefits of Partnering on Projects Delivered Using Traditional and Alternative Contracting Methods

III. RESEARCH PROBLEM STATEMENT

Partnering highway construction contracts is popular throughout the country and has been in use by state departments of transportation (DOT) for over 20 years. Many, if not most, DOT construction contracts contain general provisions regarding the partnering process. The Ohio and Texas DOTs conducted research studies on the effectiveness of partnering in the mid-1990’s, whose findings indicated that there were quantifiable benefits for employing partnering on traditional design-bid-build contracts. Since that time the nature of the procurement environment has undergone significant changes due to the adoption of alternative contracting methods (ACM) such as best-value award (BVA), construction manager/general contractor (CMGC), design-build (DB), public-private partnerships (P3), alternative technical concepts (ATC) and others that were not prevalent during the time periods covered by the Ohio and Texas studies. The Federal Highway Administration’s Every Day Counts (EDC) initiative has significantly increased interest in ACMs by reducing the state share for federal-aid projects delivered using ADMs.

The result of the above is a clear need to invest in contractual relationships to avoid delays and extra costs due to contract disputes as DOTs seek to accelerate the delivery of highway projects to rapidly renew the deteriorated infrastructure. Partnering is a tool proven to provide a means to improve the contractor-owner relationships by providing a framework for communication and problem solving with the goal of win/win outcomes. The partnering process aims to foster a team environment where challenges are addressed as a group and disputes are resolved early, hoping to create a positive impact on project cost, time, and quality performance.

Therefore, the objective of this research is to revisit the conclusions reached by ODOT and TxDOT two decades ago on partnering DBB projects and expand that result to account for the contract relational changes inherent with ACMs. The research will quantify the costs and benefits of the partnering process on a national level. It will also identify successful partnering efforts, develop effective practice guidance and training materials.

IV. LITERATURE SEARCH SUMMARY

The literature shows that the growth of partnering is directly related to the growth in claims and litigation regarding construction contracts throughout the nation  In the late 1980's, the US Army Corps of Engineers (USACE) led the way for public agencies to begin using this new business practice as a means to avoid disputes and consequently reduce the ultimate cost of delivering public facilities. To verify the success of partnering, projects must be measured.  One pitfall in past efforts to measure partnering performance involves the collection and interpretation of statistics regarding partnering.  In public agencies, there is a tendency to credit partnering for project successes even when there was no tangible evidence of any improvement over the status quo.  This was caused by the intense personal investment public project managers and contractors make during partnering sessions.  While there is no doubt that enhanced communication greatly improves a project’s management/dispute resolution environment, US formal partnering programs are based on a nonbinding, “work friendly” agreement, called a partnering charter, which carries no contractual authority and is unenforceable if violated. Therefore, US partnering is merely an exercise in interpersonal relationship building that, while usually successful and deemed valuable by most practitioners, does not materially alter the manner in which the partnered project is delivered.

P3 is one ACM that uses a contractual form of partnering and its use is increasing because it also provides access by public agencies to private capital. Countries like Australia, New Zealand and the United Kingdom use an ACM that is also “partnering,” but this ACM is neither a P3 nor a DB contract.   The method employs a contractual “pain/gain sharing” mechanism to regulate the relationships between parties and codifies the jointly developed project goals as an enforceable contract requirement. US ACMs like BVA, CMGC, DB, and ATCs increase the level of integration in the project delivery process and the literature has shown that all require a higher level of trust and collaboration between parties to be successful.

A 2012 Caltrans study found that only a handful of agencies have “mature” (as defined by the consultant) partnering programs and that very few states have undertaken formal research studies to assess the impact of partnering on construction project performance (such as project costs and schedules).  The study also discovered that very few formal research projects have been conducted using quantitative project performance data to assess the impact of partnering those that did date back to the 1990s. The sunset of the AASHTO Standing Committee on Quality left the Partnering Subcommittee’s considerable work on partnering measurement unfinished. No comparable committee is known to currently exist within the AASHTO or TRB committee structure. The 2005 AASHTO Partnering Handbook appears to be the only national guidance or research focused on highway construction partnering. There are no known national research activities on this topic under way.

V. RESEARCH OBJECTIVE

The objective of this research is to revisit the conclusions reached by ODOT and TxDOT two decades ago on partnering DBB projects and expand that result to account for the contract relational changes inherent with ACMs. The research will quantify the costs and benefits of the partnering process on a national level. It will also identify successful partnering efforts, develop guidance based effective practices and training materials. Lastly, it will recommend changes and updates to the 2005 AASHTO Partnering Handbook.

VI. ESTIMATE OF PROBLEM FUNDING AND RESEARCH PERIOD

Recommended Funding: $500,000; for initial research from 20- 07: $100,000

Research Period: 30 months

VII. URGENCY, PAYOFF POTENTIAL, AND IMPLEMENTATION

The FHWA EDC program has succeeded in accelerating state-level adoption of ACMs. Thus, many states are implementing these contracting methods for the first time and it is critical that they understand the impact of the ACMs on their design and construction industry partners. Partnering workshops are not free and many DOTs have assumed additional in-house support staff expenses to implement partnering on a programmatic basis. DOT upper management needs hard data on their cost effectiveness to make high level policy decisions to justify implementing or perpetuating an agency-wide partnering program. ACMs have materially altered the risk of cost and time growth due to disputes in many ways for the better through early contractor involvement, but ACMs also increase the pace of work increasing the risk that any dispute could have a major impact on partnered project cost and schedule performance. The results of this research could potentially advance the US partnering process to incorporate aspects of the contractual partnering methods in use overseas. Additionally, it would also test the conventional wisdom that all projects benefit from formal partnering, potentially freeing up funds dedicated to partnering for specific types of projects where there appear to be no tangible return on that investment. Implementation would be through furnishing updated material for inclusion in both AASHTO, FHWA, and state-level partnering guidance documents as well as training materials which could be used to rapidly disseminate the findings of the research.

VIII. PERSON(S) DEVELOPING THE PROBLEM

Gary Angles, PE, Ohio Department of Transportation

Jeff Carpenter, PE, Washington State Department of Transportation

Douglas D. Gransberg, PE, Professor, Iowa State University.

IX. PROBLEM MONITOR

The TRB Committees AFH10 Construction Management and AFH15 are submitting this problem statement through the sponsorship of the California, Ohio and Washington State Departments of Transportation.

X. DATE AND SUBMITTED BY

Chapin, L.T., (1994). “Evaluation of Partnering on Ohio DOT Projects,” Ohio DOT Report FHWA/OH-94/022.

Gransberg et al 1998

Texas DOT, (1996). Partnering Plus Program

Brown, J. W., et al. (2009). Public-Private Partnerships for Highway Infrastructure: Capitalizing on International Experience (No. FHWA-PL-09-010).

CTC & Associates LLC, Preliminary Investigation Report, California Department of Transportation, March 1, 2012