AASHTO STANDING COMMITTEE ON RESEARCH

AMERICAN ASSOCIATION OF STATE HIGHWAY AND TRANSPORTATION OFFICIALS

NCHRP Problem Statement Outline

I.	PROBLEM NUMBER

To be assigned by NCHRP staff.

II.	PROBLEM TITLE

An Update to AASHTO’s “Guidelines for Geometric Design of Very Low-Volume Local Roads

III.	RESEARCH PROBLEM STATEMENT

The geometric design of facilities designated as low volume presents unique challenges to engineers across the United States.  These roadways, designated by low traffic volumes thus reduced frequency of crashes, require the use of design principles unlike those applied to higher volume roads.   Accomplishing the design of a low-volume highway – its three-dimensional features (horizontal alignment, vertical alignment and cross-section) and appurtenances to provide for drainage, traffic control and safety, requires a well-defined process.  AASHTO initially developed the guidelines for geometric design of very low-volume roads in 1996 and the final product was published in 2001.

During the past eleven (11) years much has changed in the vehicle fleet, knowledge about driver characteristics (i.e., human factors), and safety and operations of these types of facilities.  AASHTO policy requires that all reference material be reviewed and analyzed for potential updates.  An assessment of the current publication and design process is needed to appropriately leverage and/or reflect recent advances and emerging issues contained in the documents.

III.	LITERATURE SEARCH SUMMARY

There has been a significant amount of research in the area of low volume roadways in the past eleven (11) years.  Recent and relevant research efforts include but are not limited to:

- TRB Report on Low Volume Roads, 2011 (3 Volumes)

- NCHRP Synthesis 422, Trade-Off Considerations in Highway Geometric Design, 2011

- NCHRP Synthesis 417, Geometric Design Practices for Resurfacing, Restoration and Rehabilitation, 2011

Also, over the course of the past eleven (11) years many of the reference items called out in the Low Volume Manual have been updated with new and relevant information:

- 2004 and 2011 AASHTO “A Policy on Geometric Design of Highways and Streets”, The Green Book

- 2011 AASHTO Roadside Design Guide

- 2010 AASHTO Highway Safety Manual, 1st Edition

IV.	RESEARCH OBJECTIVE

The research objective is to identify needed updates to current design policy, and/or necessary changes in the fundamental design process to incorporate the latest design principles.

Tasks in this project would include:

- Perform a critical review of the format, structure and basic assumptions included in 2001 Low Volume Guide.

- Assess whether, and to what extent the current design process reflects the explicit consideration of performance (e.g., level of service, safety) and promotes efficient, if not optimal, combination of design elements to yield designs that are cost-effective when considering life-cycle benefits and costs.

- Identify the current applicability of the source data that was used as a basis for the past research that formulated the AASHTO Policies.  Such policies primarily include the A Policy on Geometric Design of Highways and Streets (Green Book) and Roadside Design Guide.

- Develop a work plan to make the needed design updates and refinements.  The work plan methodology may include applications of knowledge from published literature for some model refinements.  New data collection and analysis may be needed to support other model refinements.

- Execute the work plan following prioritization and approval from the panel.

This research effort should directly involve the AASHTO Technical Committee on Geometric Design and Subcommittee on Design.

VI.	ESTIMATE OF PROBLEM FUNDING AND RESEARCH PERIOD

Recommended Funding:	   $95,000

Research Period: 18 months

(Note:  This estimate may be changed by the AASHTO Standing Committee on Research.)

VII.	URGENCY, PAYOFF POTENTIAL, AND IMPLEMENTATION

Improving the current design process and/or establishing new design frameworks will help to accomplish AASHTO, state and local government agency goals.  These would include National Association of County Engineers, U.S. Forest Service, National League of Cities and American Public Works Association.  Policies and procedures that explicitly consider these performance goals at all organizational levels (including the project decision level) will maximize the likelihood that those goals are achieved.

VIII.	PERSON(S) DEVELOPING THE PROBLEM

Joe Ruffer and Bart Thrasher

IX.	PROBLEM MONITOR

A statement of the specifics (name, title, affiliation, address, telephone number, e-mail address) of the person who will be assigned by the Administrator or Committee submitting this problem to monitor the research, if programmed, from inception to completion.  The monitor's final responsibility will entail recommendations to the Standing Committee on Research as to how the research results could be implemented.

X.	DATE AND SUBMITTED BY

Show date of submission and by whom problem is submitted.

Please submit completed problem statement to the following e-mail address:

nchrp@nas.edu

Questions on the process can be directed to the same address or cjencks@nas.edu.