NCHRP 20-7

Proposed Research Needs Statement

- AASHTO Technical Committee on Environmental Design

- (Supporting Agencies: Caltrans, PennDOT, and others)

Daniel B. Stewart, P.E.

PA Department of Transportation

October 26, 2012

TITLE
Completion of the update to the AASHTO Guide for Transportation Landscape and Environmental Design

BACKGROUND / NEEDS STATEMENT
The AASHTO Technical Committee on Environmental Design (TCED) and TRB Committee AFB40, Landscape and Environmental Design have endeavored to update the AASHTO edition of “A Guide to Transportation Landscape and Environmental Design” through NCHRP Project 15-33. There is a nationwide need for a current, single publication that provides comprehensive and integrated guidance for transportation landscape and environmental design.  The national evolution of context sensitive solutions approaches to project development and other fields of study afford the opportunity to analyze, understand, integrate and balance transportation and the environment at the system and project levels. Completion of a new, comprehensive AASHTO Guide will be beneficial to public agencies and all practitioners and managers faced with the challenge of planning, funding and designing improvements for mobility and safety which affect the natural and human environment.

The NCHRP Project 15-33 contractor failed to adequately address the documented concerns of the NCHRP Project panel, the AASHTO TCED and TRB Committee AFB40.

This proposed 20-07 Program project will continue the work begun under that project in order to produce a finalized version of the Guide that can be submitted for formal AASHTO balloting.

The Guide must first be balloted by the TCED, then the Subcommittee on Design (SCOD), and finally, the Standing Committee on Highways (SCOH).  Each of those ballots will produce comments that must be addressed.

RESEARCH OBJECTIVE
The objective of this research is to produce a final version of an update to the AASHTO Guide to Landscape and Environmental Design. This version must be prepared for formal balloting by AASHTO.

WORK TASKS
Tasks anticipated in this project include the following:

- Review existing draft versions of the guidance that were developed between 2006 and 2010 under NCHRP Project 15-33, evaluate and reconcile previous comments from the NCHRP Project Panel, AASHTO TCED and the TRB Committee AFB40.

- Conduct additional research, if needed, into current state of the practice to fill information gaps that may have been overlooked by the original contractor for NCHRP Project 15-33. Utilize the expertise and knowledge of the NCHRP Project 15-33 Panel, AASHTO TCED and TRB Committee AFB40 to address any identified deficiencies.

- Participate in NCHRP 20-07 Project panel teleconference meetings, as appropriate, to discuss incorporating edits into the forthcoming new guidance.

- Conduct a final review of all material, for accuracy of content and consistency between chapters throughout the document.

- Assist the AASHTO TCED in the review and resolution of comments generated during the balloting process.

- Prepare a final version of the AASHTO Guide to Landscape and Environmental Design for ballot by the TCED, SCOD, and SCOH.

Consultant emphasis will be placed on addressing AASHTO TCED and other review comments from development of the Guide, and on supporting the document through the ballot process.  Consultant services will support and provide expertise to provide quick and timely responses to the ballot comments for each of the ballot rounds.

URGENCY
The AASHTO Guide has been out of date for over a decade and does not provide pertinent guidance to state Departments of Transportation.

FUNDING REQUESTED AND TIME REQUIRED
It is estimated that this research will take 11 months to complete and will require $85,000.

CONTACT PERSON

Keith Robinson, ASLA

Principal Landscape Architect

Landscape Architecture Program

Division of Design

916-654-6200