NCHRP 20-07

Proposed Research Needs Statement

- AASHTO Technical Committee on Environmental Design

Louis Feagans, P.E.

Vice-Chair

Indiana Department of Transportation

March 15, 2015

TITLE
Complete the Update to AASHTO’s publication Visualization in Transportation: A Guide for Transportation Agencies (“the Guide”)

BACKGROUND / NEEDS STATEMENT
Visualization has become wide-spread in all aspects of transportation.  Visualization technology is dynamic, accelerating at a rapid pace and is constantly evolving.  Visualization has become a core tool through-out project development and delivery and has become a premier technology for communicating alternatives as a project advances.

Visualization has also become an important tool in understanding and conveying a project area’s existing context which forms the basis for all transportation solutions.  Better communication and understanding of existing conditions in context with proposed solutions aids project planners, designers, constructors, administrators and the general public to more effectively collaborate towards mutually acceptable results faster while achieving better project outcomes.

Because of these important factors, two years ago, the TCED proposed a 20-07 program project to update the Guide. That proposal was approved and resulted in award of Task 351, FY 2014 to Parsons Brinckerhoff for $95,000 to be completed by July 2015.

RESEARCH OBJECTIVE
The objective of this research is to complete the update to the Guide by adding a second major work effort to Task 351.  The Research Team proposes to repurpose the research results, graphics, case-study examples and other Guide materials to be deployed in an online web-based portal.  An on-line resource allows more flexible distribution, it would allow more frequent and cost-effective updates to the material and case-studies, and it would allow the portrayal of more sophisticated visualization examples such as interactive presentations and animations. There would be benefit to developing the on-line portal version of the guide concurrently with the published guide as materials could be prepared for both delivery methods as they are developed, thus savings cost for re-work of the materials later.

The web portal would be designed using current web standards and technologies so that it could be hosted and deployed in a variety of locations. The contract estimate assumes no costs for commercial hosting of the site. At least initially, the portal would be hosted by the AASHTO Center for Environmental Excellence. In order to give it a unique, but easily recognized identifier, we suggest adopting this URL: “AASHTOVisguide.org” (currently available).

WORK TASKS

The work will be developed in three phases- a draft mockup of the site for approval by AASHTO, development and deployment of the site, and two years of on-going maintenance and updates to the site to keep it fresh and current.

Task 1. Portal Design Outline and Mockup

The first task for the Research Team will be to research other Guidelines based web portals and to develop the framework and design for the new web portal. The Team will produce a visual mockup of the various modules for the site including design for look-and-feel and interactivity.  This first task will take approximately one month.

Task 2. Portal Development and Deployment

Based on the outline developed in task one and using materials developed for the published Guide, the website will populated and deployed on-line. During development a prototype of the web-site will be available to AASHTO for review and comment. Development and deployment of the site would take approximately two months (if done concurrently with development of the published Guide)

Task 3. On-going Maintenance and Updates

The Research Team would maintain the site over a period of two years after deployment. The Team would update the Case-Study section periodically with new materials and examples, monitor the Wiki and FAQ sections regularly to update terms and answer questions, and add to the Research and Reference Library as new materials become available.

On-line Resource Portal Design

The web portal would be comprised of the following modules:

Guide Publication

The entire guide would be downloadable as a PDF. An on-line version would be embedded in the website as an interactive, searchable and hyperlinked digital document that would allow more flexible and dynamic access to users. The on-line document could include links to on-line case study examples and content.

‘Choosing the Right Tool’ Module

This module on the FTA ‘Choosing Visualization’ website allows users to answer a few questions about their visualization need, and then directs them to different tools and technologies based on the answers.

Understanding Tools and Technologies Guide

This module would be a condensed section from the guide that focuses on specific tools and technologies and their particular benefits, applications and relative cost. Short video clips for key technologies could be included in the library.

Research and Reference Library

This module would include references to other publications, presentations, and events related to Visualization in Transportation.

Case Study Library

This module would include several examples of successful visualization projects, including examples from smaller projects as well as large mega-projects with mature visualization programs.

FAQ/Glossary/Wiki

This module would include answers to common questions about visualization as well as definitions of common terms. The module could include ‘Wiki’ like capability where users could update definitions and terms interactively.

URGENCY
The much used Guide has become a standard reference document within the transportation community for developing visualization work deliverables.  However, the guide has become out of date as a result of incremental but rapidly accelerating technological, imaging and other media advancements that have taken place over the past few years.  The guide’s content and information value is vitally important for a transportation agency’s ability to better plan, estimate, develop and deliver important infrastructure projects.  The guide’s value also contributes greatly to improved communication and collaboration among project developers, transportation officials and the general public necessary for advancing a project.

FUNDING REQUESTED AND TIME REQUIRED
The total estimated cost for the developing the six modules with the described functionality, deploying the on-line portal, and for maintaining and updating the portal as described would be $80,000 and to be completed within 12 months

CONTACT PERSON

Phil Bell, RLA

Deputy Director, American Recovery and Reinvestment Act Program

New York State Department of Transportation

518-485-8219