AASHTO Standing Committee on Research
American Association of State Highway and Transportation Officials
NCHRP Research Needs Statement

PROBLEM NUMBER

To be assigned by NCHRP staff.

PROBLEM TITLE

Construction Durations and Innovative Contracting Delivery Methods.

RESEARCH PROBLEM STATEMENT

1. Research of other public entities' completion date setting practices; obtain useful tools or contract language.

2. Evaluation of ODOT historical data for setting completion dates for project of similar type and cost. Analyze relationship between time and project cost (increase or decrease).

3. Internal comparison of how districts are setting contract completion dates when it comes time to submit the plans for bid. Are they using software tools or other methods.

4. Evaluation of Innovative Contract Delivery Notes use by districts. Are they being used and what frequency are the notes being used.

5. Internal comparison of how districts are using Innovative Contract Delivery Notes. Determine any relationship between the use of the notes and setting completion dates. Determine any relationship between the use of the notes and bid prices.

LITERATURE SEARCH SUMMARY

See Clint Bishop, Ohio DOT, Office of Construction Management

RESEARCH OBJECTIVE
	The research will be conducted and results compiled and summarized in a report for the Office of Construction Administration. Recommendations will be made to assist the Department in the uniform and accurate estimation of construction durations among the twelve Districts. This will benefit the Department and the traveling public. The Department will be able to provide more accurate cost estimates for projects, realize a savings on the daily administration of projects and receive a more positive public opinion on roadway work. The traveling public will see roadways open within a reasonable timeframe and a decreased road user delay costs.

ESTIMATE OF PROBLEM FUNDING AND RESEARCH PERIOD

Recommended Funding:

$200,000

Research Period:

12 Months

URGENCY, PAYOFF POTENTIAL, AND IMPLEMENTATION

This research will benefit the Department and the traveling public. The Department will be able to provide more accurate cost estimates for projects, realize a savings on the daily administration of projects and receive a more positive public opinion on roadway work. The traveling public will see roadways open within a reasonable timeframe and a decreased road user delay costs.

.

PERSON(S) DEVELOPING THE PROBLEM

Clint Bishop, Scheduling and Transportation Engineer,

Ohio DOT, 1980 W. Broad Street,

Columbus Ohio 43223,

Clint.Bishop@dot.state.oh.us,

(614)387‐1164

PROBLEM MONITOR

Gary Angles, Administrator

Ohio DOT, 1980 W. Broad Street,

Columbus Ohio 43223,

Gary.Angles@dot.state.oh.us,

(614) 466‐7057

DATE AND SUBMITTED BY

7/30/2014

Gary Angles, Administrator

Ohio DOT, 1980 W. Broad Street,

Columbus Ohio 43223,

Gary.Angles@dot.state.oh.us,

(614) 466‐7057